Sprint Backlog

Sprint 1: World Generation, Tiles, World Objects, Camera Movement(completed 19/9/19)
Tiles
- Create TileScript.cs with all properties/methods
- Create Tile prefabs/sprites
- Implement tile types
  - dirt
  - grass
  - deep water
- Implement tile bool properties
  - IsWalkable
  - IsOccupiable
  - IsBlockingLoS
  - IsBuildable
  - ProvidesHalfCover
  - ProvidesFullCover
World
- Create LevelManager/generator script
- Levelmanager creates world from text file
- Implement tile/world object creation pairings that create the combo's on map generation
  - Grass with tree
  - Grass with rubble
  - Dirt with tree
  - Dirt with Rock
  - dirt with gold node
  - dirt with steel node
  - dirt with rubble
World Objects
- Implement WorldObject.cs / inheritance structure
- Implement worldobject prefabs
  - tree
  - rubble
  - Gold Node
  - Steel Node
  - Rock
- Implement world object bool properties
  - PreventsMovementThrough
  - PreventsOccupation
  - BlocksLoS
  - ProvidesHalfCover
  - ProvidesFullCover
Sprint 2: Defenders, Enemies, Weapons, Movement, Abilities (completed 20/9/19)
- Create LivingEntity cs and inheritance structure
- Create rifleman prefab
- Create Hive Charge and Hive Spitter prefabs
- Create UI panel for buying/selecting/placing defenders
- Create scripts
  - AbilityDataSO
  - Ability
  - Ability Library
  - SpellBook

Sprint 3: LoS, cover, attack events (completed 22/9/19)
- LoS implement DONE
- half/full cover implemented DONE
Sprint 4: Simple Game Loop (completed 23/9/18)
Set up Core game loop
- Enemies target spaceship correctly DONE
  - no erorrs occur when spaceship is destroyed DONE
- Spaceship HandleDeath method triggers eventmanager method DONE
- Implement EventManager StartNewGameOverEvent() DONE
- Camera moves towards and looks at space ship when destroyed DONE
- Space ship explosion animation OR yield wait for 2 seconds implemented DONE
- Game over panel created and designed DONE
- game over panel “Start Again” button reloads the scene DONE
- Add DontDestroyOnLoad() to all required singleton objects DONE
Sprint 5: Camera movement (completed 23/9/19)
- Import cinemachine assets DONE
- Import cameramanager script from previous project DONE
- change all camera settings DONE
  - camera is now orthographic, not perspective DONE
  - fine tune camera settings / limitations DONE
    - min/max camera zoom
    - camera zoom speed
    - camera look speed
- Implement camera looks at defender when selected DONE
- Implement camera looks at enemy during their activation DONE
- Implement camera looks at spaceship when it destroyed during game over event DONE
- Remove bugs, jittererness DONE
Sprint 6: Tile logic updates (completed 23/9/19)
- refactor levelmanager occupy/unoccupy tile logic into tilescript DONE
- rework bool properties that handle occupation, Los and moveability of tiles DONE
- rework methods that handle occupation, Los and moveability of tiles DONE
- Update Astar pathfinding and getpath method DONE
Sprint 7: Simple map and new world objects
- Design and implement a simple but tactically interesting map for early dev phase DONE
- Rubble world object implemented and working DONE
- All tiles working DONE
  - Water prevents movemen through and on DONE
- All world objects working DONE
  - rubble can be moved through but not moved on DONE
  - trees cant be moved through or on DONE
  - rock walls cant be moved through or on DONE
New camoflage system DONE
- camoflage is applied whenever a character moves onto a grass tile DONE
- camoflage is removed whenever a characters moves onto a tile that is not a grass tile DONE
Sprint 8: Income, resources and costs (completed 23/9/19)
Implement PlayerDataManager script (replaces GameManager) DONE
- PlayerDataManager.ModifyGold working DONE
  - modifies currentGold variable DONE
  - updates gold amount text on top panel DONE
- Gold
  - Player starts with X gold (maybe 10) working DONE
  - Rifleman has a gold cost stat
  - Buying a rifleman reduces gold DONE
  - Player cannot buy a rifleman if they do not not have enough gold DONE
  - Player generates gold passively on turn start working DONE
ToweButton Script complete rework DONE
- Change name: DefenderButton DONE
- clean up methods and checks DONE

Sprint 9: Enemy Spawner and enemy updates, turn properties (completed 24/9/19)
Turns
- Add top panel text to indicate the current player turn DONE
- Give turnmanager a reference to this text DONE
- Decide timing of when a new enemy wave spawns (on player turn start? End?) DONE (player tur start, before defender.OnTurnStart events) DONE
- New methods
  - UpdatePlayerTurnText DONE
  - ModifyPlayerTurnCount DONE
- Change enemy sprites
  - gunner has skelly archer sprite DONE

Sprint 10: Defender Troop costs + related (completed 25/9/19)
- PlayerDataManager has a current troop amount and max troop amount property DONE
- top panel display current and max troop count values DONE
  - get troop count icon DONE
  - current troop count text DONE
  - max troop count text DONE
- Player Data manager
  - ModifyCurrentTroopCount DONE
  - ModifyCurrentTroopCountText DONE
  - ModifyMaxTroopCount DONE
  - ModifyMaxtTroopCountText DONE
  - Global settings has a property for starting troop count limit DONE
- Implement defender troop cost
  - defenders have a troop cost property DONE
  - recruiting a defender increases troop count DONE
  - a defender dying reduces the current troop count DONE
  - player cannot recruit a defenderi f it would take them over the maximum DONE
Sprint 11: Finish Rifleman (completed 25/9/19)
- Rifleman abilities
  - Throw Hand Grenade DONE
  - Overwatch working DONE
    - overwatch applies 'Overwatch' passive DONE
  - Dig in
    - dig in applies 'Entrenchment' DONE
  - Overwatch passive
    - overwatch coroutine yields correctly while attack is resolved DONE
    - overwatch is removed after the attack is resolved DONE
  - Entrenchment passive
    - Moving cancels entrenchment DONE
    - defense and aim bonus are applied correctly DONE
Sprint 12: New defenders, abilities and defender button panel rework
- Design + implement 1 new defender
- UI mini cleanup
  - spell info box sorting order should be above most things (currently sits behind weapons view)
  - defenders automatically display ranged weapon info box on selection. Turn this off
- Defender Button panel
  - redesign view / size / sprites used etc
  - panel is disabled during enemy turn
  - panel has a button that can be clicked to minimize /maximize it
- Defender button
  - displays sprite of character
  - displays gold cost
  - display troop cost
  - On mouse over display an info panel which contains
    - troop name
    - troop description
      - starting weapons (maybe)
      - starting abilities (maybe)
      - starting stats (maybe)
Sprint 13: New defender, enemy, object, tile and UI sprites
- Find and implement sci-fi themed UI sprites for UI elements
- Find a scifi themed font
- Find + implement new sprites / animations for defenders
- Find + implement new sprites / animations for enemies
- Find + implement new sprites / animations for world objects
  - try find trees with animations
Sprint 14: loot box object + related events
- Design + implement loot box prefab and sprites
- Implement loot box types for future scalability (e.g. Enum for rarity, or enum for reward like gold, stweel, weapon etc)
- Create system for generating loot boxes and define rules
  - generate which loot and how much of it
  - generate a spawn location randomly and define rules (cant be dropped on invalid tiles, etc)
  - dictate frequency of loot box spawning (min tim between spawns, max time between spawns)
- Lootbox interactions to implement
  - Loot box clicked on shows VFX notification of the reward it contained
  - Loot box is destroyed when timer runs out
  - Loot box is destroyed when looted
  - Loot box can only be looted when a defender is adjacent to it
- loot box spawns after character on turn start events, but before turn notification
- loot box countdown timer decreases during this time frame correctly
- camera looks at the loot box position as it spawns to notify player
- turn manager yields and waits until this event has finished correctly
- player control over the camera and defenders is disabled during this time working
Sprint 15: Spaceship control zone
- Add a new List in level manager: spaceship control zone
- new methods in levelmanager
  - GetSpaceShip control zone
  - SetupSpaceship control zone
- Clicking on the ship highlights tiles within the spaceship control zone
- clicking on a defender button highlight tiles within the control zone
- defenders cannot be placed outside control zone
Sprint 16: Fix New game started event
- remove debug/log from node constructor
- make setup yield while nodes are still being constructed
- then start blackscreen fade in
- make camera position already start at centre tile, not move from top right corner
Sprint ??: Overwatch camera movement
During overwatch events, the camera auto moves/zooms in a away that shows the player the attacker, and the victim of the overwatch attack
- Logic/Method Ideas
  - create method to find the centre point in between attacker and target
  - move cam to this position
  - create method to zoom out enough so both attacker and target can be seen
  - disable player input/control of the camera during this camera movement
  - reenable camera control after overwatch attack resolved
  - set camera back to following selected defender if player turn
  - method that triggers overwatch event (ontilemovedon i think) needs a yield wait until camera reaches the middle point between attacker/defender, or yield wait a few seconds
Sprint ??: Scaling difficulty / Enemy Spawn Updates
- Design system to make the game scale with difficulty over time
- Design more enemies + enemy wave combinations
- Design enemy wave types
- Design more events
  - Elite enemy wave
  - Suprise enemy wave
  - Boss enemy wave
  - Some enemies tunnel up and spawn inside spacehship control zone maybe?
Sprint ?? Warcasters
- Design and brainstorm ideas for warcasters and things ability
  - power level
  - abilities
  - passive traits
  - control zone abilities/passives
  - what happens when a warcaster dies?
Sprint ?? Cover indicator on tile moused over
- Tiles display a shield (full cover) or half shield (half cover) when moused over to indicate that they give cover from a certain direction
  - tile prefabs need a shield and half shield icon place at north, south, east west
  - update tile OnMouseOver method
    - if(defender is awaiting any kind of move order)
      - if(posLogic.GetNorthTile.providesHalfCover)
        - enable tile.northernHalfcover icon
- repeat this process for checking full cover and each other direction
- need a way to check that a tile is no longer moused over, and then can turn off icons
  - OnMouseExit? Does that exist?
- New Tilescript methods:
  - TurnOffAllCoverIcons
  - EnableCoverIcons
- CoverNotificationManager methods
  - GetCoverInfoFromAdjacentTiles(tilescript tileMousedOver)
    - uses position logic to get the NSEW tiles
When an enemy is moused over while lining up a shot, a panel appears above the target displaying the hit %
- Design hit chance view panel
- Implement logic
  - Create new static object class: HitChanceNotificationManager
  - CalculateAndGetHitChance(attacker, target)
  - Manager class has a panel object/prefab
  - On enemy mouse over, activate panel object, place it slightly above enemy
  - logic for knowing when to display + Display logic sequence
    - Enemy script has a OnMouseOver method
    - If(selectedDefender awating any single target attack order)
      - EnablePanelView
      - SetHitChanceTextValue(CalculateAndGetHitChance(attacker, target))
- HitChanceNotificationManager methods
  - CalculateAndGetHitChance(attacker, target)
  - SetHitChanceTextValue(int newValue)
  - SetPanelViewState(bool onOrOff)
  - SetPanelPosition(LivingEntity entity)
    - method takes entity as argument, gets it world pos, then add maybe +0.5 on the y axis

Sprint ?? Hit chance indicator on enemy moused over
Future Sprint Stuff
- Redesign and impement UI elements
  - Top panel
  - Defender/construct buttons + panel
  - Defender screen overlay UI
    - Defender ability bar
    - defender stat panel
    - defender weapons panel
- Implement when enemy mouse over during shoot targetting, it shows the hit chance percentage
- Update hover class
  - hover display shows a green or red tile underneath character sprite to indicate that the location currently hovered over is allow/not allowed to have a defender placed on.
- Update Tile animations
  - Tilescripts sprite renderer is no longer directed animated/highlighted. Instead, place a blank white/partially transparent tile over the tile, and highlight that.
    - Make sure the the blank tile doesnt block mouse clicks/raycasts
  - tile animations play faster
  - tile highlight animation stops immediatly when cancel is triggered, instead of playing out the entire animation
- Find sprites and re do animations for
  - rifleman
  - hive gunner
  - hive swarmer
- Find new sprites for tiles
- Find new sprites/animations for world objects
  - tree
  - rock wall
  - rubble
- Rifleman: Implement throw hand grenade ability
- Resources
  - Implement different resources: gold, steel, wood
  - Create new static script for managing a players resources (re-do gamemanager singleton)
  - create icons/text meshs for gold, steel, wood on the top panel
  - Implement defenders and constructs have resource costs
    - defenders/constructs cannot be placed if player does not have enough resources
Tile and object sprite rules
- Water tiles edit their sprites based on other adjacent water sprites automatically e.g.
  - Edge water sprite, centre water sprite, corner water sprite
- Rock wall objects edit their sprites based on other adjacent rock wall object sprites automatically e.g.
  - Centre rock, edge rock, corner rock, isolated rock
- Projectile animations and attack animation
  - Add shoot attack animations to characters (maybe not yet, maybe these animations arent available)
  - Attack (shoot) animation sequence
    - attacker makes attack movement animation
    - instantiate a projectile and launch it at the target
    - yield return wait until the projectile hits target
    - resolve damage/attack event, show damage or miss notification
      - extra: add a bullet trail/tracer behind the projectile with raycast
Defender creation
- Implement spaceship control zone
- defenders cant be placed anywhere, they can only be placed inside the spaceship control zone
Implement Character Points
- Characters have a 'point' value property
- implement point icon + current points / max points text on top panel
- implement cant recruit a new defender if it would take player above points maximum
- Add point cost icon/text to each defender button on panel

Implement Loot Box
- Implement loot box prefab/sprite/animations
- Implement new loot box event
  - when new loot box gets created on turn start, camera looks at the box to show the player its position
  - yield return wait until this event is finished
- Implement Consumables system
  - Design / implement 3 different consumables
  - Add consumable slots to top panel
  - Create new consumable scripts
    - ConsumableDataSO
    - ConsumableLogic
    - ConsumableLibrary
    - Consumable / ConsumableButton
- Create consumable / Consumable button prefab
- Create logic / methods
  - GivePlayerConsumable(Consumable)
  - UseConsumable()
  - OnConsumableButtonClicked
    - figure out which consumable got clicked
    - look for targets, highlight tiles, awaitn order, etc
    - perform consumable effect
    - OnConsumableUsed(remove consumable from slot)
Different map presets
- Implement and design 3 different maps
- balance, test and modify maps
- implement level manager method for randomly choosing a map
Set up Core game loop
- Enemies target spaceship correctly
- no erorrs occur when spaceship is destroyed
- if spaceship is destroyed, game over event starts
- Game over event
  - space ship plays a explosion animation
  - black screen half fades in
  - game over panel window appears centre screen over everything
  - game over screen elements
    - Game over text
    - new game button
    - main menu button
    - Player Score
      - different elements that contribute to score e.g.
        - Basic enemies killed
        - waves survived
        - elites killed
        - items collected
Game Start Event Clean up + Details
Scene loading / generation
- Fix scene load visual order / timing
- Implement load scene async system
- Implement loading bar / progress bar
- Implement + design details on game start properties
  - how many resources does player start with?
  - How many defenders?
  - Which defenders?
  - What positions do the defenders start in?
  - Should spaceship area have some sandbags/cover around it
Income System
- Design + implement details on income
  - Implement on turn start gain gold (or other resources)

Incoming Events system / panel wheel thing
New enemies, defenders and abilities
Abilities
Implement 'overwatch' ability
Defenders
- Design + Implement Ranger
  - Ranger abilities / passive traits designed + implemented
  - ranger Weapons designed + implemented
  - ranger properties / stats designed and tested
  - Ranger button added to panel
- Design + Implement Engineer
- Design + Implement Marksman
- Design + Implement Radioman
- Design + Implement Gatting Gunner
- Maybe can combine engineer and radioman into a single role OR
- Radio man should have good support abilities/passives (increase ally defense, mark targets, etc)
- Extra potential classes
  - Medic
  - Scout
  - Sergeant
  - Demolition Expert
  - Mortar man