Sprint Backlog

Sprint 1: World Generation, Tiles, World Objects, Camera Movement(completed 19/9/19)
Tiles
- Create TileScript.cs with all properties/methods
- Create Tile prefabs/sprites
- Implement tile types
  - dirt
  - grass
  - deep water
- Implement tile bool properties
  - IsWalkable
  - IsOccupiable
  - IsBlockingLoS
  - IsBuildable
  - ProvidesHalfCover
  - ProvidesFullCover
World
- Create LevelManager/generator script
- Levelmanager creates world from text file
- Implement tile/world object creation pairings that create the combo's on map generation
  - Grass with tree
  - Grass with rubble
  - Dirt with tree
  - Dirt with Rock
  - dirt with gold node
  - dirt with steel node
  - dirt with rubble
World Objects
- Implement WorldObject.cs / inheritance structure
- Implement worldobject prefabs
  - tree
  - rubble
  - Gold Node
  - Steel Node
  - Rock
- Implement world object bool properties
  - PreventsMovementThrough
  - PreventsOccupation
  - BlocksLoS
  - ProvidesHalfCover
  - ProvidesFullCover
Sprint 2: Defenders, Enemies, Weapons, Movement, Abilities (completed 20/9/19)
- Create LivingEntity cs and inheritance structure
- Create rifleman prefab
- Create Hive Charge and Hive Spitter prefabs
- Create UI panel for buying/selecting/placing defenders
- Create scripts
  - AbilityDataSO
  - Ability
  - Ability Library
  - SpellBook

Sprint 3: LoS, cover, attack events (completed 22/9/19)
- LoS implement DONE
- half/full cover implemented DONE
Sprint 4: Simple Game Loop (completed 23/9/18)
Set up Core game loop
- Enemies target spaceship correctly DONE
  - no erorrs occur when spaceship is destroyed DONE
- Spaceship HandleDeath method triggers eventmanager method DONE
- Implement EventManager StartNewGameOverEvent() DONE
- Camera moves towards and looks at space ship when destroyed DONE
- Space ship explosion animation OR yield wait for 2 seconds implemented DONE
- Game over panel created and designed DONE
- game over panel “Start Again” button reloads the scene DONE
- Add DontDestroyOnLoad() to all required singleton objects DONE
Sprint 5: Camera movement (completed 23/9/19)
- Import cinemachine assets DONE
- Import cameramanager script from previous project DONE
- change all camera settings DONE
  - camera is now orthographic, not perspective DONE
  - fine tune camera settings / limitations DONE
    - min/max camera zoom
    - camera zoom speed
    - camera look speed
- Implement camera looks at defender when selected DONE
- Implement camera looks at enemy during their activation DONE
- Implement camera looks at spaceship when it destroyed during game over event DONE
- Remove bugs, jittererness DONE
Sprint 6: Tile logic updates (completed 23/9/19)
- refactor levelmanager occupy/unoccupy tile logic into tilescript DONE
- rework bool properties that handle occupation, Los and moveability of tiles DONE
- rework methods that handle occupation, Los and moveability of tiles DONE
- Update Astar pathfinding and getpath method DONE
Sprint 7: Simple map and new world objects
- Design and implement a simple but tactically interesting map for early dev phase DONE
- Rubble world object implemented and working DONE
- All tiles working DONE
  - Water prevents movemen through and on DONE
- All world objects working DONE
  - rubble can be moved through but not moved on DONE
  - trees cant be moved through or on DONE
  - rock walls cant be moved through or on DONE
New camoflage system DONE
- camoflage is applied whenever a character moves onto a grass tile DONE
- camoflage is removed whenever a characters moves onto a tile that is not a grass tile DONE
Sprint 8: Income, resources and costs (completed 23/9/19)
Implement PlayerDataManager script (replaces GameManager) DONE
- PlayerDataManager.ModifyGold working DONE
  - modifies currentGold variable DONE
  - updates gold amount text on top panel DONE
- Gold
  - Player starts with X gold (maybe 10) working DONE
  - Rifleman has a gold cost stat
  - Buying a rifleman reduces gold DONE
  - Player cannot buy a rifleman if they do not not have enough gold DONE
  - Player generates gold passively on turn start working DONE
ToweButton Script complete rework DONE
- Change name: DefenderButton DONE
- clean up methods and checks DONE

Sprint 9: Enemy Spawner and enemy updates, turn properties (completed 24/9/19)
Turns
- Add top panel text to indicate the current player turn DONE
- Give turnmanager a reference to this text DONE
- Decide timing of when a new enemy wave spawns (on player turn start? End?) DONE (player tur start, before defender.OnTurnStart events) DONE
- New methods
  - UpdatePlayerTurnText DONE
  - ModifyPlayerTurnCount DONE
- Change enemy sprites
  - gunner has skelly archer sprite DONE

Sprint 10: Defender Troop costs + related (completed 25/9/19)
- PlayerDataManager has a current troop amount and max troop amount property DONE
- top panel display current and max troop count values DONE
  - get troop count icon DONE
  - current troop count text DONE
  - max troop count text DONE
- Player Data manager
  - ModifyCurrentTroopCount DONE
  - ModifyCurrentTroopCountText DONE
  - ModifyMaxTroopCount DONE
  - ModifyMaxtTroopCountText DONE
  - Global settings has a property for starting troop count limit DONE
- Implement defender troop cost
  - defenders have a troop cost property DONE
  - recruiting a defender increases troop count DONE
  - a defender dying reduces the current troop count DONE
  - player cannot recruit a defenderi f it would take them over the maximum DONE
Sprint 11: Finish Rifleman (completed 25/9/19)
- Rifleman abilities
  - Throw Hand Grenade DONE
  - Overwatch working DONE
    - overwatch applies 'Overwatch' passive DONE
  - Dig in
    - dig in applies 'Entrenchment' DONE
  - Overwatch passive
    - overwatch coroutine yields correctly while attack is resolved DONE
    - overwatch is removed after the attack is resolved DONE
  - Entrenchment passive
    - Moving cancels entrenchment DONE
    - defense and aim bonus are applied correctly DONE
Sprint 12: New defenders, abilities and defender button panel rework (completed 26/9/2019)
- Design + implement 1 new defender DONE
- UI mini cleanup
  - spell info box sorting order should be above most things (currently sits behind weapons view) DONE
  - defenders automatically display ranged weapon info box on selection. Turn this off DONE
- Defender Button panel DONE
  - redesign view / size / sprites used etc DONE
  - panel is disabled during enemy turn /defenders cannot be during enemy turn DONE
- Defender button
  - displays sprite of character DONE
  - displays gold cost DONE
  - display troop cost DONE
  - On mouse over display an info panel which contains (do in future sprint, not needed now)
    - troop name
    - troop description
      - starting weapons (maybe)
      - starting abilities (maybe)
      - starting stats (maybe)
Sprint 13 Cover indicator on tile moused over (completed 9/26/19)
- Tiles display a shield (full cover) or half shield (half cover) when moused over to indicate that they give cover from a certain direction
- Create New Script: TileCoverHover
  - tile prefabs need a shield and half shield icon place at north, south, east west DONE
  - update tile OnMouseOver method DONE
    - if(defender is awaiting any kind of move order)
      - if(posLogic.GetNorthTile.providesHalfCover)
        - enable tile.northernHalfcover icon
- repeat this process for checking full cover and each other direction DONE
- need a way to check that a tile is no longer moused over, and then can turn off icons DONE
  - OnNewTileMoused Over auto turns off all icons DONE
Defender.ClearAllOrders disables TileCoverHover when an order is complete DONE
Sprint 14: Scaling difficulty / Enemy Spawner Updates / Starting defenders + resources (completed 26/9/19)
- Design system to make the game scale with difficulty over time DONE
- Design more enemies + enemy wave combinations DONE
- Design enemy wave types (basic, elite) DONE
- Design enemy wave level/difficulty system DONE
- Design an elite enemy wave for level 1 and 2
Sprint 15 Clean up start event (completed 27/9/19)
- Player begins the game with 4 rifleman DONE
- 4 rifleman begin game in correct positions (2 tiles NE/NW/SE/SW of spaceship) DONE
- Player starts with 0 gold DONE
Sprint 16 Enemy Spawner / EnemyWaveSO updates + changes (completed 27/9/19)
- Rework EnemyWaveSO
  - Waves have type (basic, elite) enum DONE
  - Waves have level enum for difficulty DONE
- Enemy Spawner
  - Create logic for spawning the right wave type/level at the right time DONE
Update methods and logic for choosing which wave to spawn at which time DONE
  - Implement new wave spawn sequence DONE
    - 2x level 1 basic enemy waves
    - 1x level 1 elite enemy wave
    - 2x level 2 basic enemy waves
    - 1x level 2 elite enemy wave
Sprint 17: Design/Implement/Finish broodling enemies (completed 27/9/19)
- decide on the universal stat line + passive trait for the broodling species DONE (no trait)
- implement broodling spitter DONE
  - Acid spit working DONE
Sprint 18: Design/Implement hive enemies (completed 27/9/19)
- decide on the universal stat line + passive trait for the broodling species DONE
- Implement hive spitter DONE
- Implement hive charger DONE
- Implement hive gunner DONE
- all new enemies working with no bugs DONE
Sprint 19: New Defenders (completed 27/9/19)
- Design + Implement Machine Gunner DONE
- Design + Implement Marksman
  - weapons DONE
  - abilities DONE
  - passives DONE
Sprint 20: Spaceship control zone (completed 27/9/19)
- Add a new List in level manager: spaceship control zone DONE
- new methods in levelmanager DONE
  - GetSpaceShip control zone
  - SetupSpaceship control zone
- clicking on a defender button highlight tiles within the control zone DONE
- defenders cannot be placed outside control zone DONE
- defenders cannot be placed on unoccupiable tiles DONE
If the game is feeling fun and interesting at this point, starting working on photoshop/animations skills and learn to draw our own characters
Sprint 21: Overwatch camera movement (completed 28/9/19)
During overwatch events, the camera auto moves/zooms in a away that shows the player the attacker, and the victim of the overwatch attack
- Logic/Method Ideas
  - create method to find the centre point in between attacker and target DONE
  - move cam to this position smoothly DONE
  - create method to zoom out/in enough so both attacker and target can be seen DONE
  - disable player input/control of the camera during this camera movement DONE
  - method that triggers overwatch event (ontilemovedon i think) needs a yield wait until camera reaches the middle point between attacker/defender, or yield wait a few seconds DONE
Sprint 22: Start up event (completed 29/9/19)
- Camera focuses on centre tile on start DONE
- Spaceship is built, delay, then defenders DONE
- camera moves to enemy wave spawn centre tile DONE
- enemies spawn with a delay in between DONE
- enemies spawn with a portal VFX DONE
- camera returns to look at spaceship DONE
- turn 1 starts DONE
Sprint 23: Hit chance notification panel + manager (comleted 1/10/19)
When an enemy is moused over while lining up a shot, a panel appears above the target displaying the hit %
- Design hit chance view panel DONE
- Implement logic
  - Create new static object class: HitChanceHover DONE
  - CalculateAndGetHitChance(attacker, target, ability, weapon) DONE
  - Manager class has a panel object/prefab DONE
  - On enemy mouse over, activate panel object, place it slightly above enemy DONE
  - logic for knowing when to display + Display logic sequence
    - Enemy script has a OnMouseHover method DONE
    - If(selectedDefender awating any single target attack order)
      - EnablePanelView DONE
      - SetHitChanceTextValue(CalculateAndGetHitChance(attacker, target)) DONE
- HitChanceNotificationManager methods
  - CalculateAndGetHitChance(attacker, target) DONE
  - SetHitChanceTextValue(int newValue) DONE
  - SetPanelViewState(bool onOrOff) DONE
  - SetPanelPosition(LivingEntity entity) DONE
    - method takes entity as argument, gets it world pos, then add maybe +0.5 on the y axis
- Get panel sizing/scaling and positioning perfect
- Add info on aim/defense modifiers to panel view where applicable (enrenched, cover, etc)
  - add entrenched DONE
  - add dead eye DONE
  - add cover DONE
  - add half cover DONE
Add a fade in coroutine to slowly blend alpha in DONE

Sprint 24: UI updates 1.0 (completed 2/10/19)
- Find sci-fi themed UI assets DONE
- Find sci-fi themed fonts from DaFont DONE
- Stats panel elements (mobility, energy, etc) display and info box over head when moused over
  - e.g. Mobility: The distance in tiles this character can travel with a movement action.
- UI elements to update
  - top panel DONE
  - change all text mesh pro's to new fonts
  - turn change notification panel DONE
  - character buttons panel DONE
  - HitChanceHover DONE
  - SpellInfoBox DONE
    - this should hover above an ability when ability button is moused over DONE
  - Character
    - ability bar DONE
    - ability icons
      - shoot DONE
      - move DONE
      - dig in DONE
      - charge DONE
      - overwatch DONE
      - dead eye DONE
      - throw hand grenade DONE
      - area supression DONE
    - AP pool DONE
    - stat panel / images DONE
    - weapons panel / images DONE
Sprint 25: loot box object + related events (completed 4/10/19)
- New Scripts
  - LootDataSO DONE
    - loot reward sprite
    - name
    - description
  - LootBoxManager DONE
    - Contains the overlay game object, controls its visbility/activation
    - populates loot screen with 3 choices method
    - CreateLootBox
      - Create LB from a prefab
      - create a portal animation like with enemies
    - GetRandomLootBoxSpawnLocation
      - define rules within the method for where an LB can and cant spawn, return a tile location as the spawn spot
    - StartNewLootBoxCreatedEvent(coroutine)
      - makes camera look at location of loot box spawn
- LootBoxLibrary DONE
  - contains all the LootDataSO's
  - getrandomLootDataSO
  - Get3randombutdifferentLootDataSo's (for loot screen event)
  - LootCard DONE
    - Gameobject that has button component for accepting reward
    - OnLootCardClicked
      - gain loot reward from this
      - destroy loot box it was in
- LootBox DONE
  - the actual monobehavior script attacked to the gameobject
- Design + implement loot box prefab and sprites
  - implement animation (make it bouncey, or have a waving flag, or highlights or something)
- Create system for generating loot boxes and define rules DONE
  - generate which loot and how much of it
  - generate a spawn location randomly and define rules (cant be dropped on invalid tiles, etc)
  - dictate frequency of loot box spawning (min tim between spawns, max time between spawns)
- Lootbox interactions to implement DONE
  - Loot box is destroyed when timer runs out
  - Loot box is destroyed when looted
  - Loot box can only be looted when a defender is adjacent to it
  - Camera looks at lootbox when it expires/self destructs
- Loot box rewards DONE
  - Design + implement 3 different lootbox rewards
- Loot box reward screen DONE
  - design loot box canvas overlay screen
  - implement loot card script
- loot box spawns BEFORE character on turn start events, but before turn notification DONE
- loot box countdown timer decreases during this time frame correctly DONE
- camera looks at the loot box position as it spawns to notify player DONE
- turn manager yields and waits until this event has finished correctly DONE
- player control over the camera and defenders is disabled during this time working DONE

Sprint 26: Ai logic / living entity logic updates
- Refactor all code in living entities related to ai logic in to AiLogic class
- Create LivingEntityLogic static class
  - class manages logic and bools related to both enemies and defenders, such as
    - IsTargetInRange
    - IsEngagedInMelee
    - IsTargetValid
    - IsAbilityValid
    - etc
- Update and bug test all current AI logic code
- Update Hive species AI logic
  - advance in cover
  - try circumvent a targets cover and flank them
  - if target already in range AND not in cover, move to a new cover location in range and LoS of target logic
Sprint 27: Update water tile sprites, implement new sprite atlas system (completed 5/10/19)
- water tile sprites change there sprite based on adjacent tiles
- Set up direction sprites for water tiles
  - N,S,E,W,NE,NW,SE,SW sprites
  - surrounded sprite
  - isolated(alone) sprite
- Create new method that runes after level is instantiated
  - checks every water tile, and updates its sprite
Sprint 28: Update grass/dirt tile sprites, implement new sprite atlas system (completed 6/10/19)
- grass/dirt tile sprites change there sprite based on adjacent tiles DONE
- Set up direction sprites for water tiles DONE
  - N,S,E,W,NE,NW,SE,SW sprites
  - surrounded sprite
  - isolated(alone) sprite
- Create random dirt/grass centre tile types to give map variety DONE
- create grass sprite on grass tile to make tile look more 'grassy' DONE
Sprint 29: Update rockwall object sprites, implement new sprite atlas system for objects (completed 7/10/19)
- rockwall sprites change there sprite based on adjacent rockwalls /objects DONE
- Directional sprites cant be set up because i dont have them
Sprint 30: Update tree sprites, add animations, add variety of animated grass elements to dirt tiles (completed 7/10/19, no animations, do later)
- Dirt tiles can have a random grass/bush/fauna sprite assigned to give the map variety
  - find/create a list of different fauna objects and sprites DONE
  - implement method/system for randomly selecting and apply fauna objects to dirt tiles DONE
  - animate all fauna objects / sprites
- Make trees look nice and animated
  - find/create a list of different tree objects and sprites DONE
  - implement method/system for making tree world objects select and apply a random tree animation DONE
Sprint 31: Tile highlights rework (completed 7/10/19)
- Update and rework tile highlights
  - tile no longer highlights. Instead, tiles have a blank tile above them that turns on, and this plays highlight instead DONE
  - ordering layers setup correctly with living entities, worldobjects and edge sprites DONE
  - speed up highlight animation twice as much DONE
- Ordering Layers DONE
  - tile 1
  - edge sprites 3
  - foliage/embelishments 5
  - tile highlights 7
  - grid outline 9
  - living entities 11
Sprint 32: Movement/Ability action hover icon (completed 7/10/19)
- When a defender is awaiting an order that involves targetting a tile/character, a blank white tile moves to the current moused over position to notify the player better DONE
- Create new methods/logic in hover script DONE
- Create new blank tile object hover script DONE
- blank tile object activates/deactivates correctly DONE
Sprint 33: Hive sprite/ animation updates (completed 7/10/19)
- Find and update hive enemy animations/sprites DONE
  - Edit sprites in gimp DONE
  - find new animation sprite sheets DONE
  - Implement new animator controller and anims DONE
  - test all working DONE
Sprint 34: Camera Updates (completed 7/10/19)
- make look at transitions sharper and cleaner DONE
- New cameramanager method: Bool IsCameraWithinRangeOfTarget(float range, gameobject target) DONE
  - method checks the position of the camera and the the target DONE
  - if both the x and y value of camera is within the float 'range' of the target, this returns true DONE
  - method will be used in coroutine that make the camera look at stuff DONE
- replace all yield wait for seconds statements (loot box, enemies, etc) with yield wait until IsCameraWithinRange(1, target) DONE
- Play around with 'smooth speed' properties. Make camera move a bit faster, and limit its slow down factor
- Portal prefab DONE
  - Add portal animation to loot boxes DONE
  - edit portal sort order: make portal appear infront of entities/lootboxes DONE
Sprint 35: Over watch Changes (completed 8/10/19)
- Overwatch now has a cooldown of only 1 DONE
- modify overwatch ability coroutine to apply/remove aim bonus DONE
- Overwatch shots have -20 aim DONE
- fix overwatchVFX notification playing twice DONE
Sprint 36: Fix bugs with astar pathfinding (completed 8/10/19)
- enemies should not be able to occupy a tile that contains a world object, but can still move
- Modify ai logic method GetBestValidMoveLocationBetweenMeAndTarget
Sprint 37: Sandbags (completed 8/10/19)
- Prepare sandbag sprites DONE
- Update methods in tile sprite manager for sandbags DONE
- Add properties for each sandbag sprite(N,S,E,W surrounded, isolated, etc) DONE
- Create sandbags around spaceship on game start DONE
- create new tile setup type: dirt with sandbag DONE
- bug test: make sure sandbag sprites are assigned correctly DONE
Sprint 38: Set up keyboard controls for abilities (completed 10/10/19)
- keyboard button numbers 1-5 control abilities on the ability bar for quick access DONE
- Add ability number sprites to ability button prefab DONE
- update ability script: when abiility is created, it sets its number text to its position on the ability bar DONE
- Update Inputmanager class to get keyboard input and reach related ability DONE

Sprint 39: Elite enemies (completed 10/10/19)
- Implement elite spawn cycles
  - elites spawn every 7th wave, after 3 basic waves DONE
- Rake DONE
  - Create script / ai logic DONE
  - Create rake elite waveDataSO and add to elite SO list DONE
  - Create Prefab GO DONE
    - set up sprites /animations DONE
    - stealth passive working DONE
- Design Broodling queen DONE
  - Create script / ai logic DONE
  - Create broodling queen elite waveDataSO and add to elite SO list
  - Create Spawn egg ability, find ability sprites DONE
  - Create Prefab GO DONE
    - set up sprites /animations DONE
- Broodling Egg DONE
  - create Broodling Egg script DONE
  - Create broolding egg prefab DONE
  - Find sprites, create animations DONE
  - implement methods / logic for dying after one turn, then creating a random broolding DONE
Sprint 40: Status Icon + Enemy Info panel updates + changes (completed 13/10/19)
- Replace Spell Info box DONE
  - Status icons instead display their own info box when moused over DONE
  - Create info panel GO DONE
  - update status icon script for info panel DONE
- Enemy info panel
  - Things to display
    - status (aim, defense, energy, mobility) DONE
    - weapons DONE
    - abilities DONE
    - passive traits DONE
    - description DONE
    - sprite image (animating an image with a animator set to animate a sprite renderer is not possbile) DONE
  - update all sprites to scifi themed sprites DONE
  - ability tab panel also displays passives DONE
  - Weapons/data displayed corrected DONE
  - when activated, black screen fades in 50% behind panel view DONE
  - redesign panel DONE
    - new “enemy description/back story” section DONE
    - decide which stats and info should be displayed DONE
Sprint 40: Enemy Spawning / Difficulty /Scaling /Balance updates
- Make the game playable and interesting up to at least turn 30
- Implement spawn multiple waves at a time
  - Decide which turn double waves should occur
  - Every 10 turns, the wave spawn difficulty increases
    - turns 1-10 = 1 wave
    - turns 10-20 = 1 wave in one area, half a wave in another area
    - turns 20-30 = 1 wave in one area, 1 wave in another
    - etc
  - Update 'spawn next wave ' method two spawn an additional wave
    - make waves spawn at different locations
- Balance and play test defenders, resources, loot boxes and enemies
  - finalize starting properties (starting gold, passive income, starting characters, starting troop capacity, etc
  - experiment with defender/enemy hp, damage, mobility etc
- Play the game
  - play the game and see how long we can survive
  - thorougly test for bugs and design flaws in the game
  - decide on the next phase of development based on play experience
Sprint 41: Consumables
- Design at least 3 different consumables
- Add Consumable slots to top bar
- Find sprites for consumables
- Update loot card script for consumable gains
- Update defender, enemy and tile OnMouseDown methods for new awaitingConsumableTarget orders
- New Scripts
  - ConsumableDataSO
    - name, description, etc
  - ConsumableManager
    - All logic
    - Consumable button prefab gameobject
    - Properties
      - consumable slots 1, 2 and 3
      - awaiting order bools like spells
    - GainConsumable / RemoveConsumable
    - OnConsumableUsed
    - OnConsumableButtonClicked(consumable)
      - start targeting logic, highlight tiles, etc
    - PlaceConsumableOnNextAvailableSlot
      - if all slots are full, prevent gaining consumable
  - ConsumableLibrary
    - contains a static list of all consumables
    - Search and get functions
      - GetConsumableByName(string name)
      - GetRandomConsumable()
  - ConsumableSlot
    - OnConsumableButtonClicked
    - OnMouseDown
      - run OnConsumableButtonClicked
- OnMouseHove/Exit
  - enable/disable info panel
Sprint 42: Rare Loot Boxes
- Create rare loot box prefab (different color / appearance)
- LootDataSO new enum: reward rarity
- Lootboxmanager
  - new method for randomly determing whether to spawn a normal or rare loot box
  - update GetRandomLootReward method to take an argument of type reward rarity, so we can filter rarity options for different loot boxes
Sprint ??: Project clean up
- Delete unused / legacy things
  - sprites
  - fonts
  - scripts
  - prefabs
  - gameobjects in scene
  - old scenes
  - old animations
- Clean up all scripts
  - remove un needed debug.log lines
  - add comments to more methods
  - reorganise method placement and add regions
  - Create header fields
  - update all methods/properties to new naming conventions
  - delete unneeded/legacy code
- Clean up folders
  - make more folders within folders
  - place files in folders correctly
- Reorganise prefabs
  - rename prefabs to appropriate names
  - make sure everything that should be prefabed is prefabed

Sprint ?? Turn 10 buff event
- Player gains +5 gold and +1 troop count on every 10th turn
- Create new method in eventmanager: StartNewTenthTurnEvent
  - triggers automatically on player turn start
  - Create new reward panel, or edit the loot reward panel
- Turn 10 rewards
  - Design + implement 5 different rewards
- Add a panel below the top bar that contains the buffs the player has collected (like sts relic panel view)
Sprint ?? Line renderer for pathfinding on move orders for defenders
Sprint ?? Warcasters
- Design and brainstorm ideas for warcasters and things ability
  - power level
  - abilities
  - passive traits
  - control zone abilities/passives
  - what happens when a warcaster dies?

Sprint ??: Weapon traits / attributes
- Design impement weapon traits/attributes property
  - Add bools / enums to weaponDataSO
    - bool Heavy: weapon cant be used unless entrenched
    - bool Scoped: +10 aim to attacks with this weapon
    - Critical: 20% this weapon deals double damage
- How can this info be displayed?
  - Passive / status manager?
  - Weapon info panel?

Sprint ??: Ai logic / living entity logic updates
- Refactor all code in living entities related to ai logic in to AiLogic class
- Create LivingEntityLogic static class
  - class manages logic and bools related to both enemies and defenders, such as
    - IsTargetInRange
    - IsEngagedInMelee
    - IsTargetValid
    - IsAbilityValid
    - etc
- Update and bug test all current AI logic code
- Update Hive species AI logic
  - advance in cover
  - try circumvent a targets cover and flank
  - if target already in range AND not in cover, move to a new cover location in range and LoS of target logic

Sprint ??: Player Score
Implement a scoring system
- New Script: Player score manager
- Design different ways to score more points
  - enemies killed
  - resources collected
  - tiles moved over
  - shots hit / missed
  - defenders lost
  - obstructions built
  - waves survived / turns survived

Different map presets
- Implement and design 3 different maps
- balance, test and modify maps
- implement level manager method for randomly choosing a map

Incoming Events system / panel wheel thing

- Maybe can combine engineer and radioman into a single role OR
- Radio man should have good support abilities/passives (increase ally defense, mark targets, etc)
- Extra potential classes
  - Medic
  - Scout
  - Sergeant
  - Demolition Expert
  - Mortar man

Play Test Notes 9/10/19
- loot box timer view cant be seen, increase sorting order FIXED
- hit chance panel lingering: could be caused by cancelling an order while hovered over an enemy FIXED
- loot boxes can be opened without an adjacent character FIXED
- Escape button not correctly clearing order / unselecting defender / etc FIXED
- Tile cover hover not deactivating correctly FIXED
- Overwatch attacks occuring against camoflaged targets FIXED
Play test notes on PC 15/10/19
- Game could be a little more difficult
- Need turn 10 +5 gold and +1 max troop count implemented
- Game felt a little stale after turn 15, maybe need more enemies
- Camping around base and overwatching felt like the common start, how to change this?
  - New enemy, alien sniper?
-