Sprint Backlog

Sprint 1: World Generation, Tiles, World Objects, Camera Movement(completed 19/9/19)
Tiles
- Create TileScript.cs with all properties/methods
- Create Tile prefabs/sprites
- Implement tile types
  - dirt
  - grass
  - deep water
- Implement tile bool properties
  - IsWalkable
  - IsOccupiable
  - IsBlockingLoS
  - IsBuildable
  - ProvidesHalfCover
  - ProvidesFullCover
World
- Create LevelManager/generator script
- Levelmanager creates world from text file
- Implement tile/world object creation pairings that create the combo's on map generation
  - Grass with tree
  - Grass with rubble
  - Dirt with tree
  - Dirt with Rock
  - dirt with gold node
  - dirt with steel node
  - dirt with rubble
World Objects
- Implement WorldObject.cs / inheritance structure
- Implement worldobject prefabs
  - tree
  - rubble
  - Gold Node
  - Steel Node
  - Rock
- Implement world object bool properties
  - PreventsMovementThrough
  - PreventsOccupation
  - BlocksLoS
  - ProvidesHalfCover
  - ProvidesFullCover
Sprint 2: Defenders, Enemies, Weapons, Movement, Abilities (completed 20/9/19)
- Create LivingEntity cs and inheritance structure
- Create rifleman prefab
- Create Hive Charge and Hive Spitter prefabs
- Create UI panel for buying/selecting/placing defenders
- Create scripts
  - AbilityDataSO
  - Ability
  - Ability Library
  - SpellBook

Sprint 3: LoS, cover, attack events (completed 22/9/19)
- LoS implement DONE
- half/full cover implemented DONE
Sprint 4: Simple Game Loop (completed 23/9/18)
Set up Core game loop
- Enemies target spaceship correctly DONE
  - no erorrs occur when spaceship is destroyed DONE
- Spaceship HandleDeath method triggers eventmanager method DONE
- Implement EventManager StartNewGameOverEvent() DONE
- Camera moves towards and looks at space ship when destroyed DONE
- Space ship explosion animation OR yield wait for 2 seconds implemented DONE
- Game over panel created and designed DONE
- game over panel “Start Again” button reloads the scene DONE
- Add DontDestroyOnLoad() to all required singleton objects DONE
Sprint 5: Camera movement (completed 23/9/19)
- Import cinemachine assets DONE
- Import cameramanager script from previous project DONE
- change all camera settings DONE
  - camera is now orthographic, not perspective DONE
  - fine tune camera settings / limitations DONE
    - min/max camera zoom
    - camera zoom speed
    - camera look speed
- Implement camera looks at defender when selected DONE
- Implement camera looks at enemy during their activation DONE
- Implement camera looks at spaceship when it destroyed during game over event DONE
- Remove bugs, jittererness DONE
Sprint 6: Tile logic updates (completed 23/9/19)
- refactor levelmanager occupy/unoccupy tile logic into tilescript DONE
- rework bool properties that handle occupation, Los and moveability of tiles DONE
- rework methods that handle occupation, Los and moveability of tiles DONE
- Update Astar pathfinding and getpath method DONE
Sprint 7: Simple map and new world objects
- Design and implement a simple but tactically interesting map for early dev phase DONE
- Rubble world object implemented and working DONE
- All tiles working DONE
  - Water prevents movemen through and on DONE
- All world objects working DONE
  - rubble can be moved through but not moved on DONE
  - trees cant be moved through or on DONE
  - rock walls cant be moved through or on DONE
New camoflage system DONE
- camoflage is applied whenever a character moves onto a grass tile DONE
- camoflage is removed whenever a characters moves onto a tile that is not a grass tile DONE
Sprint 8: Income, resources and costs (completed 23/9/19)
Implement PlayerDataManager script (replaces GameManager) DONE
- PlayerDataManager.ModifyGold working DONE
  - modifies currentGold variable DONE
  - updates gold amount text on top panel DONE
- Gold
  - Player starts with X gold (maybe 10) working DONE
  - Rifleman has a gold cost stat
  - Buying a rifleman reduces gold DONE
  - Player cannot buy a rifleman if they do not not have enough gold DONE
  - Player generates gold passively on turn start working DONE
ToweButton Script complete rework DONE
- Change name: DefenderButton DONE
- clean up methods and checks DONE

Sprint 9: Enemy Spawner and enemy updates, turn properties (completed 24/9/19)
Turns
- Add top panel text to indicate the current player turn DONE
- Give turnmanager a reference to this text DONE
- Decide timing of when a new enemy wave spawns (on player turn start? End?) DONE (player tur start, before defender.OnTurnStart events) DONE
- New methods
  - UpdatePlayerTurnText DONE
  - ModifyPlayerTurnCount DONE
- Change enemy sprites
  - gunner has skelly archer sprite DONE

Sprint 10: Defender Troop costs + related (completed 25/9/19)
- PlayerDataManager has a current troop amount and max troop amount property DONE
- top panel display current and max troop count values DONE
  - get troop count icon DONE
  - current troop count text DONE
  - max troop count text DONE
- Player Data manager
  - ModifyCurrentTroopCount DONE
  - ModifyCurrentTroopCountText DONE
  - ModifyMaxTroopCount DONE
  - ModifyMaxtTroopCountText DONE
  - Global settings has a property for starting troop count limit DONE
- Implement defender troop cost
  - defenders have a troop cost property DONE
  - recruiting a defender increases troop count DONE
  - a defender dying reduces the current troop count DONE
  - player cannot recruit a defenderi f it would take them over the maximum DONE
Sprint 11: Finish Rifleman (completed 25/9/19)
- Rifleman abilities
  - Throw Hand Grenade DONE
  - Overwatch working DONE
    - overwatch applies 'Overwatch' passive DONE
  - Dig in
    - dig in applies 'Entrenchment' DONE
  - Overwatch passive
    - overwatch coroutine yields correctly while attack is resolved DONE
    - overwatch is removed after the attack is resolved DONE
  - Entrenchment passive
    - Moving cancels entrenchment DONE
    - defense and aim bonus are applied correctly DONE
Sprint 12: New defenders, abilities and defender button panel rework (completed 26/9/2019)
- Design + implement 1 new defender DONE
- UI mini cleanup
  - spell info box sorting order should be above most things (currently sits behind weapons view) DONE
  - defenders automatically display ranged weapon info box on selection. Turn this off DONE
- Defender Button panel DONE
  - redesign view / size / sprites used etc DONE
  - panel is disabled during enemy turn /defenders cannot be during enemy turn DONE
- Defender button
  - displays sprite of character DONE
  - displays gold cost DONE
  - display troop cost DONE
  - On mouse over display an info panel which contains (do in future sprint, not needed now)
    - troop name
    - troop description
      - starting weapons (maybe)
      - starting abilities (maybe)
      - starting stats (maybe)
Sprint 13 Cover indicator on tile moused over (completed 9/26/19)
- Tiles display a shield (full cover) or half shield (half cover) when moused over to indicate that they give cover from a certain direction
- Create New Script: TileCoverHover
  - tile prefabs need a shield and half shield icon place at north, south, east west DONE
  - update tile OnMouseOver method DONE
    - if(defender is awaiting any kind of move order)
      - if(posLogic.GetNorthTile.providesHalfCover)
        - enable tile.northernHalfcover icon
- repeat this process for checking full cover and each other direction DONE
- need a way to check that a tile is no longer moused over, and then can turn off icons DONE
  - OnNewTileMoused Over auto turns off all icons DONE
Defender.ClearAllOrders disables TileCoverHover when an order is complete DONE
Sprint 14: Scaling difficulty / Enemy Spawner Updates / Starting defenders + resources (completed 26/9/19)
- Design system to make the game scale with difficulty over time DONE
- Design more enemies + enemy wave combinations DONE
- Design enemy wave types (basic, elite) DONE
- Design enemy wave level/difficulty system DONE
- Design an elite enemy wave for level 1 and 2
Sprint 15 Clean up start event (completed 27/9/19)
- Player begins the game with 4 rifleman DONE
- 4 rifleman begin game in correct positions (2 tiles NE/NW/SE/SW of spaceship) DONE
- Player starts with 0 gold DONE
Sprint 16 Enemy Spawner / EnemyWaveSO updates + changes (completed 27/9/19)
- Rework EnemyWaveSO
  - Waves have type (basic, elite) enum DONE
  - Waves have level enum for difficulty DONE
- Enemy Spawner
  - Create logic for spawning the right wave type/level at the right time DONE
Update methods and logic for choosing which wave to spawn at which time DONE
  - Implement new wave spawn sequence DONE
    - 2x level 1 basic enemy waves
    - 1x level 1 elite enemy wave
    - 2x level 2 basic enemy waves
    - 1x level 2 elite enemy wave
Sprint 17: Design/Implement/Finish broodling enemies (completed 27/9/19)
- decide on the universal stat line + passive trait for the broodling species DONE (no trait)
- implement broodling spitter DONE
  - Acid spit working DONE
Sprint 18: Design/Implement hive enemies (completed 27/9/19)
- decide on the universal stat line + passive trait for the broodling species DONE
- Implement hive spitter DONE
- Implement hive charger DONE
- Implement hive gunner DONE
- all new enemies working with no bugs DONE
Sprint 19: New Defenders (completed 27/9/19)
- Design + Implement Machine Gunner DONE
- Design + Implement Marksman
  - weapons DONE
  - abilities DONE
  - passives DONE
Sprint 20: Spaceship control zone (completed 27/9/19)
- Add a new List in level manager: spaceship control zone DONE
- new methods in levelmanager DONE
  - GetSpaceShip control zone
  - SetupSpaceship control zone
- clicking on a defender button highlight tiles within the control zone DONE
- defenders cannot be placed outside control zone DONE
- defenders cannot be placed on unoccupiable tiles DONE
If the game is feeling fun and interesting at this point, starting working on photoshop/animations skills and learn to draw our own characters
Sprint 21: Overwatch camera movement (completed 28/9/19)
During overwatch events, the camera auto moves/zooms in a away that shows the player the attacker, and the victim of the overwatch attack
- Logic/Method Ideas
  - create method to find the centre point in between attacker and target DONE
  - move cam to this position smoothly DONE
  - create method to zoom out/in enough so both attacker and target can be seen DONE
  - disable player input/control of the camera during this camera movement DONE
  - method that triggers overwatch event (ontilemovedon i think) needs a yield wait until camera reaches the middle point between attacker/defender, or yield wait a few seconds DONE
Sprint 22: Start up event (completed 29/9/19)
- Camera focuses on centre tile on start DONE
- Spaceship is built, delay, then defenders DONE
- camera moves to enemy wave spawn centre tile DONE
- enemies spawn with a delay in between DONE
- enemies spawn with a portal VFX DONE
- camera returns to look at spaceship DONE
- turn 1 starts DONE
Sprint 23: Hit chance notification panel + manager (comleted 1/10/19)
When an enemy is moused over while lining up a shot, a panel appears above the target displaying the hit %
- Design hit chance view panel DONE
- Implement logic
  - Create new static object class: HitChanceHover DONE
  - CalculateAndGetHitChance(attacker, target, ability, weapon) DONE
  - Manager class has a panel object/prefab DONE
  - On enemy mouse over, activate panel object, place it slightly above enemy DONE
  - logic for knowing when to display + Display logic sequence
    - Enemy script has a OnMouseHover method DONE
    - If(selectedDefender awating any single target attack order)
      - EnablePanelView DONE
      - SetHitChanceTextValue(CalculateAndGetHitChance(attacker, target)) DONE
- HitChanceNotificationManager methods
  - CalculateAndGetHitChance(attacker, target) DONE
  - SetHitChanceTextValue(int newValue) DONE
  - SetPanelViewState(bool onOrOff) DONE
  - SetPanelPosition(LivingEntity entity) DONE
    - method takes entity as argument, gets it world pos, then add maybe +0.5 on the y axis
- Get panel sizing/scaling and positioning perfect
- Add info on aim/defense modifiers to panel view where applicable (enrenched, cover, etc)
  - add entrenched DONE
  - add dead eye DONE
  - add cover DONE
  - add half cover DONE
Add a fade in coroutine to slowly blend alpha in DONE

Sprint 24: UI updates 1.0 (completed 2/10/19)
- Find sci-fi themed UI assets DONE
- Find sci-fi themed fonts from DaFont DONE
- Stats panel elements (mobility, energy, etc) display and info box over head when moused over
  - e.g. Mobility: The distance in tiles this character can travel with a movement action.
- UI elements to update
  - top panel DONE
  - change all text mesh pro's to new fonts
  - turn change notification panel DONE
  - character buttons panel DONE
  - HitChanceHover DONE
  - SpellInfoBox DONE
    - this should hover above an ability when ability button is moused over DONE
  - Character
    - ability bar DONE
    - ability icons
      - shoot DONE
      - move DONE
      - dig in DONE
      - charge DONE
      - overwatch DONE
      - dead eye DONE
      - throw hand grenade DONE
      - area supression DONE
    - AP pool DONE
    - stat panel / images DONE
    - weapons panel / images DONE
Sprint 25: loot box object + related events (completed 4/10/19)
- New Scripts
  - LootDataSO DONE
    - loot reward sprite
    - name
    - description
  - LootBoxManager DONE
    - Contains the overlay game object, controls its visbility/activation
    - populates loot screen with 3 choices method
    - CreateLootBox
      - Create LB from a prefab
      - create a portal animation like with enemies
    - GetRandomLootBoxSpawnLocation
      - define rules within the method for where an LB can and cant spawn, return a tile location as the spawn spot
    - StartNewLootBoxCreatedEvent(coroutine)
      - makes camera look at location of loot box spawn
- LootBoxLibrary DONE
  - contains all the LootDataSO's
  - getrandomLootDataSO
  - Get3randombutdifferentLootDataSo's (for loot screen event)
  - LootCard DONE
    - Gameobject that has button component for accepting reward
    - OnLootCardClicked
      - gain loot reward from this
      - destroy loot box it was in
- LootBox DONE
  - the actual monobehavior script attacked to the gameobject
- Design + implement loot box prefab and sprites
  - implement animation (make it bouncey, or have a waving flag, or highlights or something)
- Create system for generating loot boxes and define rules DONE
  - generate which loot and how much of it
  - generate a spawn location randomly and define rules (cant be dropped on invalid tiles, etc)
  - dictate frequency of loot box spawning (min tim between spawns, max time between spawns)
- Lootbox interactions to implement DONE
  - Loot box is destroyed when timer runs out
  - Loot box is destroyed when looted
  - Loot box can only be looted when a defender is adjacent to it
  - Camera looks at lootbox when it expires/self destructs
- Loot box rewards DONE
  - Design + implement 3 different lootbox rewards
- Loot box reward screen DONE
  - design loot box canvas overlay screen
  - implement loot card script
- loot box spawns BEFORE character on turn start events, but before turn notification DONE
- loot box countdown timer decreases during this time frame correctly DONE
- camera looks at the loot box position as it spawns to notify player DONE
- turn manager yields and waits until this event has finished correctly DONE
- player control over the camera and defenders is disabled during this time working DONE

Sprint 26: Ai logic / living entity logic updates
- Refactor all code in living entities related to ai logic in to AiLogic class
- Create LivingEntityLogic static class
  - class manages logic and bools related to both enemies and defenders, such as
    - IsTargetInRange
    - IsEngagedInMelee
    - IsTargetValid
    - IsAbilityValid
    - etc
- Update and bug test all current AI logic code
- Update Hive species AI logic
  - advance in cover
  - try circumvent a targets cover and flank them
  - if target already in range AND not in cover, move to a new cover location in range and LoS of target logic
Sprint 27: Update water tile sprites, implement new sprite atlas system (completed 5/10/19)
- water tile sprites change there sprite based on adjacent tiles
- Set up direction sprites for water tiles
  - N,S,E,W,NE,NW,SE,SW sprites
  - surrounded sprite
  - isolated(alone) sprite
- Create new method that runes after level is instantiated
  - checks every water tile, and updates its sprite
Sprint 28: Update grass/dirt tile sprites, implement new sprite atlas system (completed 6/10/19)
- grass/dirt tile sprites change there sprite based on adjacent tiles DONE
- Set up direction sprites for water tiles DONE
  - N,S,E,W,NE,NW,SE,SW sprites
  - surrounded sprite
  - isolated(alone) sprite
- Create random dirt/grass centre tile types to give map variety DONE
- create grass sprite on grass tile to make tile look more 'grassy' DONE
Sprint 29: Update rockwall object sprites, implement new sprite atlas system for objects (completed 7/10/19)
- rockwall sprites change there sprite based on adjacent rockwalls /objects DONE
- Directional sprites cant be set up because i dont have them
Sprint 30: Update tree sprites, add animations, add variety of animated grass elements to dirt tiles (completed 7/10/19, no animations, do later)
- Dirt tiles can have a random grass/bush/fauna sprite assigned to give the map variety
  - find/create a list of different fauna objects and sprites DONE
  - implement method/system for randomly selecting and apply fauna objects to dirt tiles DONE
  - animate all fauna objects / sprites
- Make trees look nice and animated
  - find/create a list of different tree objects and sprites DONE
  - implement method/system for making tree world objects select and apply a random tree animation DONE
Sprint 31: Tile highlights rework (completed 7/10/19)
- Update and rework tile highlights
  - tile no longer highlights. Instead, tiles have a blank tile above them that turns on, and this plays highlight instead DONE
  - ordering layers setup correctly with living entities, worldobjects and edge sprites DONE
  - speed up highlight animation twice as much DONE
- Ordering Layers DONE
  - tile 1
  - edge sprites 3
  - foliage/embelishments 5
  - tile highlights 7
  - grid outline 9
  - living entities 11
Sprint 32: Movement/Ability action hover icon (completed 7/10/19)
- When a defender is awaiting an order that involves targetting a tile/character, a blank white tile moves to the current moused over position to notify the player better DONE
- Create new methods/logic in hover script DONE
- Create new blank tile object hover script DONE
- blank tile object activates/deactivates correctly DONE
Sprint 33: Hive sprite/ animation updates (completed 7/10/19)
- Find and update hive enemy animations/sprites DONE
  - Edit sprites in gimp DONE
  - find new animation sprite sheets DONE
  - Implement new animator controller and anims DONE
  - test all working DONE
Sprint 34: Camera Updates (completed 7/10/19)
- make look at transitions sharper and cleaner DONE
- New cameramanager method: Bool IsCameraWithinRangeOfTarget(float range, gameobject target) DONE
  - method checks the position of the camera and the the target DONE
  - if both the x and y value of camera is within the float 'range' of the target, this returns true DONE
  - method will be used in coroutine that make the camera look at stuff DONE
- replace all yield wait for seconds statements (loot box, enemies, etc) with yield wait until IsCameraWithinRange(1, target) DONE
- Play around with 'smooth speed' properties. Make camera move a bit faster, and limit its slow down factor
- Portal prefab DONE
  - Add portal animation to loot boxes DONE
  - edit portal sort order: make portal appear infront of entities/lootboxes DONE
Sprint 35: Over watch Changes (completed 8/10/19)
- Overwatch now has a cooldown of only 1 DONE
- modify overwatch ability coroutine to apply/remove aim bonus DONE
- Overwatch shots have -20 aim DONE
- fix overwatchVFX notification playing twice DONE
Sprint 36: Fix bugs with astar pathfinding (completed 8/10/19)
- enemies should not be able to occupy a tile that contains a world object, but can still move
- Modify ai logic method GetBestValidMoveLocationBetweenMeAndTarget
Sprint 37: Sandbags (completed 8/10/19)
- Prepare sandbag sprites DONE
- Update methods in tile sprite manager for sandbags DONE
- Add properties for each sandbag sprite(N,S,E,W surrounded, isolated, etc) DONE
- Create sandbags around spaceship on game start DONE
- create new tile setup type: dirt with sandbag DONE
- bug test: make sure sandbag sprites are assigned correctly DONE
Sprint 38: Set up keyboard controls for abilities (completed 10/10/19)
- keyboard button numbers 1-5 control abilities on the ability bar for quick access DONE
- Add ability number sprites to ability button prefab DONE
- update ability script: when abiility is created, it sets its number text to its position on the ability bar DONE
- Update Inputmanager class to get keyboard input and reach related ability DONE

Sprint 39: Elite enemies (completed 10/10/19)
- Implement elite spawn cycles
  - elites spawn every 7th wave, after 3 basic waves DONE
- Rake DONE
  - Create script / ai logic DONE
  - Create rake elite waveDataSO and add to elite SO list DONE
  - Create Prefab GO DONE
    - set up sprites /animations DONE
    - stealth passive working DONE
- Design Broodling queen DONE
  - Create script / ai logic DONE
  - Create broodling queen elite waveDataSO and add to elite SO list
  - Create Spawn egg ability, find ability sprites DONE
  - Create Prefab GO DONE
    - set up sprites /animations DONE
- Broodling Egg DONE
  - create Broodling Egg script DONE
  - Create broolding egg prefab DONE
  - Find sprites, create animations DONE
  - implement methods / logic for dying after one turn, then creating a random broolding DONE
Sprint 40: Enemy Spawning / Difficulty /Scaling /Balance updates
- Make the game playable and interesting up to at least turn 30
- Implement spawn multiple waves at a time
  - Decide which turn double waves should occur
  - Every 10 turns, the wave spawn difficulty increases
    - turns 1-10 = 1 wave
    - turns 10-20 = 1 wave in one area, half a wave in another area
    - turns 20-30 = 1 wave in one area, 1 wave in another
    - etc
  - Update 'spawn next wave ' method two spawn an additional wave
    - make waves spawn at different locations
- Balance and play test defenders, resources, loot boxes and enemies
  - finalize starting properties (starting gold, passive income, starting characters, starting troop capacity, etc
  - experiment with defender/enemy hp, damage, mobility etc
- Play the game
  - play the game and see how long we can survive
  - thorougly test for bugs and design flaws in the game
  - decide on the next phase of development based on play experience
Sprint 41: Consumables
- Design at least 3 different consumables
- Add Consumable slots to top bar
- Find sprites for consumables
- Update loot card script for consumable gains
- Update defender, enemy and tile OnMouseDown methods for new awaitingConsumableTarget orders
- New Scripts
  - ConsumableDataSO
    - name, description, etc
  - ConsumableManager
    - All logic
    - Consumable button prefab gameobject
    - Properties
      - consumable slots 1, 2 and 3
      - awaiting order bools like spells
    - GainConsumable / RemoveConsumable
    - OnConsumableUsed
    - OnConsumableButtonClicked(consumable)
      - start targeting logic, highlight tiles, etc
    - PlaceConsumableOnNextAvailableSlot
      - if all slots are full, prevent gaining consumable
  - ConsumableLibrary
    - contains a static list of all consumables
    - Search and get functions
      - GetConsumableByName(string name)
      - GetRandomConsumable()
  - ConsumableSlot
    - OnConsumableButtonClicked
    - OnMouseDown
      - run OnConsumableButtonClicked
- OnMouseHove/Exit
  - enable/disable info panel
Sprint 42: Rare Loot Boxes
- Create rare loot box prefab (different color / appearance)
- LootDataSO new enum: reward rarity
- Lootboxmanager
  - new method for randomly determing whether to spawn a normal or rare loot box
  - update GetRandomLootReward method to take an argument of type reward rarity, so we can filter rarity options for different loot boxes
Sprint ??: Project clean up
- Delete unused / legacy things
  - sprites
  - fonts
  - scripts
  - prefabs
  - gameobjects in scene
  - old scenes
  - old animations
- Clean up all scripts
  - remove un needed debug.log lines
  - add comments to more methods
  - reorganise method placement and add regions
  - Create header fields
  - update all methods/properties to new naming conventions
  - delete unneeded/legacy code
- Clean up folders
  - make more folders within folders
  - place files in folders correctly
- Reorganise prefabs
  - rename prefabs to appropriate names
  - make sure everything that should be prefabed is prefabed
Sprint ??: Status Icon + Enemy Info panel updates + changes
- Replace Spell Info box DONE
  - Status icons instead display their own info box when moused over DONE
  - Create info panel GO DONE
  - update status icon script for info panel DONE
- Enemy info panel
  - Things to display
    - status (aim, defense, energy, mobility)
    - weapons
    - abilities
    - passive traits
    - description
    - image / idle animation
  - update all sprites to scifi themed sprites
  - when activated, black screen fades in 50% behind panel view
  - redesign panel
    - new “enemy description/back story” section
    - decide which stats and info should be displayed
Sprint ?? Turn 10 buff event
- Player gains +5 gold and +2 troop count on every 10th turn
- Create new method in eventmanager: StartNewTenthTurnEvent
  - triggers automatically on player turn start
  - Create new reward panel, or edit the loot reward panel
Sprint ?? Line renderer for pathfinding on move orders for defenders
Sprint ?? Warcasters
- Design and brainstorm ideas for warcasters and things ability
  - power level
  - abilities
  - passive traits
  - control zone abilities/passives
  - what happens when a warcaster dies?

Sprint ??: Weapon traits / attributes
- Design impement weapon traits/attributes property
  - Add bools / enums to weaponDataSO
    - bool Heavy: weapon cant be used unless entrenched
    - bool Scoped: +10 aim to attacks with this weapon
    - Critical: 20% this weapon deals double damage
- How can this info be displayed?
  - Passive / status manager?
  - Weapon info panel?

Sprint ??: Ai logic / living entity logic updates
- Refactor all code in living entities related to ai logic in to AiLogic class
- Create LivingEntityLogic static class
  - class manages logic and bools related to both enemies and defenders, such as
    - IsTargetInRange
    - IsEngagedInMelee
    - IsTargetValid
    - IsAbilityValid
    - etc
- Update and bug test all current AI logic code
- Update Hive species AI logic
  - advance in cover
  - try circumvent a targets cover and flank
  - if target already in range AND not in cover, move to a new cover location in range and LoS of target logic

Sprint ??: Player Score
Implement a scoring system
- New Script: Player score manager
- Design different ways to score more points
  - enemies killed
  - resources collected
  - tiles moved over
  - shots hit / missed
  - defenders lost
  - obstructions built
  - waves survived / turns survived

Different map presets
- Implement and design 3 different maps
- balance, test and modify maps
- implement level manager method for randomly choosing a map

Incoming Events system / panel wheel thing

- Maybe can combine engineer and radioman into a single role OR
- Radio man should have good support abilities/passives (increase ally defense, mark targets, etc)
- Extra potential classes
  - Medic
  - Scout
  - Sergeant
  - Demolition Expert
  - Mortar man

Play Test Notes 9/10/19
- loot box timer view cant be seen, increase sorting order FIXED
- hit chance panel lingering: could be caused by cancelling an order while hovered over an enemy FIXED
- loot boxes can be opened without an adjacent character FIXED
- Escape button not correctly clearing order / unselecting defender / etc FIXED
- Tile cover hover not deactivating correctly FIXED
- Overwatch attacks occuring against camoflaged targets FIXED