Sprint Backlog

Sprint 1: World Generation, Tiles, World Objects, Camera Movement(completed 19/9/19)
Tiles
- Create TileScript.cs with all properties/methods
- Create Tile prefabs/sprites
- Implement tile types
  - dirt
  - grass
  - deep water
- Implement tile bool properties
  - IsWalkable
  - IsOccupiable
  - IsBlockingLoS
  - IsBuildable
  - ProvidesHalfCover
  - ProvidesFullCover
World
- Create LevelManager/generator script
- Levelmanager creates world from text file
- Implement tile/world object creation pairings that create the combo's on map generation
  - Grass with tree
  - Grass with rubble
  - Dirt with tree
  - Dirt with Rock
  - dirt with gold node
  - dirt with steel node
  - dirt with rubble
World Objects
- Implement WorldObject.cs / inheritance structure
- Implement worldobject prefabs
  - tree
  - rubble
  - Gold Node
  - Steel Node
  - Rock
- Implement world object bool properties
  - PreventsMovementThrough
  - PreventsOccupation
  - BlocksLoS
  - ProvidesHalfCover
  - ProvidesFullCover
Sprint 2: Defenders, Enemies, Weapons, Movement, Abilities (completed 20/9/19)
- Create LivingEntity cs and inheritance structure
- Create rifleman prefab
- Create Hive Charge and Hive Spitter prefabs
- Create UI panel for buying/selecting/placing defenders
- Create scripts
  - AbilityDataSO
  - Ability
  - Ability Library
  - SpellBook

Sprint 3: LoS, cover, attack events (completed 22/9/19)
- LoS implement DONE
- half/full cover implemented DONE
Sprint 4: Simple Game Loop
Set up Core game loop
- Enemies target spaceship correctly
  - no erorrs occur when spaceship is destroyed
- Spaceship HandleDeath method triggers eventmanager method
- Implement EventManager StartNewGameOverEvent()
- Camera moves towards and looks at space ship implemented
- Space ship explosion animation OR yield wait for 2 seconds implemented
- Game over panel created and designed
- black screen half fade in effect occurs over 1 second after explosion
- Gameover panel also fades in at the same time
  - game over panel “Start Again” button reloads the scene
  - Add DontDestroyOnLoad() to all singleton objects
Sprint 5: Simple map and new world objects
- Design and implement a simple but tactically interesting map for early dev phase
- Rubble world object implemented and on map
- All tiles working
  - Water prevents movemen through and on
  - Grass tile applies camoflage on turn end
    - camoflage passive updated (cant be targetted further then 5 tiles away) and working
    - Shoot and strike abilities remove camoflage correctly
- All world objects working
  - rubble can be moved through but not moved on
  - trees cant be moved through or on
  - rock walls cant be moved through or on
OR new camoflage system
- camoflage is applied whenever a character moves onto a grass tile
- camoflage is removed whenever a characters moves onto a tile that is not a grass tile
Sprint 6: Income, resources and costs
Implement PlayerDataManager script (replaces GameManager)
- PlayerDataManager.ModifyGold working
  - modifies currentGold variable
  - updates gold amount text on top panel
- Gold
  - Player starts with X gold (maybe 10) working
  - Rifleman has a gold cost stat
  - Buying a rifleman reduces gold
  - Player cannot buy a rifleman if they do not not have enough gold
  - Player generates gold passively on turn start working
ToweButton Script complete rework
- Change name: DefenderButton
- clean up methods and checks
Player Data Manager Summary
- Variables
  - current gold
  - startingGold
  - passiveGoldGainAmount
- Component References
  - currentGoldText
- Methods
  - ModifyCurrentGold
  - UpdateCurrentGoldText
  - HasEnoughGold boolean
  - HasEnoughResources boolean
  - Start(ModifyGold(startingGold)
  - GainGoldOnTurnStart(passiveGoldGainAmount)
Sprint 7: Camera movement
- Import cinemachine assets
- Import cameramanager script from previous project
- change all camera settings
  - camera is now orthographic, not perspective
  - fine tune camera settings / limitations
    - min/max camera zoom
    - camera zoom speed
    - camera look speed
- Implement camera looks at defender when selected
- Implement camera looks at enemy during their activation
- Implement camera looks at spaceship when it destroyed during game over event
Sprint 8: Enemy Spawner and enemy updates, turn properties
Turns
- Add top panel text to indicate the current player turn
- Give turnmanaer a reference to this text
- Decide timing of when a new enemy wave spawns (on player turn start? End?)
- New methods
  - UpdatePlayerTurnText
  - ModifyPlayerTurnCount
  - ModifyEnemyTurnCount
- Design + implement 1 more enemy
  - weapons + abilities + stats working and balanced

Future Sprint Stuff
- Redesign and impement UI elements
  - Top panel
  - Defender/construct buttons + panel
  - Defender screen overlay UI
    - Defender ability bar
    - defender stat panel
    - defender weapons panel
- Implement when enemy mouse over during shoot targetting, it shows the hit chance percentage
- Update hover class
  - hover display shows a green or red tile underneath character sprite to indicate that the location currently hovered over is allow/not allowed to have a defender placed on.
- Update Tile animations
  - Tilescripts sprite renderer is no longer directed animated/highlighted. Instead, place a blank white/partially transparent tile over the tile, and highlight that.
    - Make sure the the blank tile doesnt block mouse clicks/raycasts
  - tile animations play faster
  - tile highlight animation stops immediatly when cancel is triggered, instead of playing out the entire animation
- Find sprites and re do animations for
  - rifleman
  - hive gunner
  - hive swarmer
- Find new sprites for tiles
- Find new sprites/animations for world objects
  - tree
  - rock wall
  - rubble
- Rifleman: Implement throw hand grenade ability
- Resources
  - Implement different resources: gold, steel, wood
  - Create new static script for managing a players resources (re-do gamemanager singleton)
  - create icons/text meshs for gold, steel, wood on the top panel
  - Implement defenders and constructs have resource costs
    - defenders/constructs cannot be placed if player does not have enough resources
- Projectile animations and attack animation
  - Add shoot attack animations to characters (maybe not yet, maybe these animations arent available)
  - Attack (shoot) animation sequence
    - attacker makes attack movement animation
    - instantiate a projectile and launch it at the target
    - yield return wait until the projectile hits target
    - resolve damage/attack event, show damage or miss notification
      - extra: add a bullet trail/tracer behind the projectile with raycast
Defender creation
- Implement spaceship control zone
- defenders cant be placed anywhere, they can only be placed inside the spaceship control zone
Implement Character Points
- Characters have a 'point' value property
- implement point icon + current points / max points text on top panel
- implement cant recruit a new defender if it would take player above points maximum
- Add point cost icon/text to each defender button on panel

Implement Loot Box
- Implement loot box prefab/sprite/animations
- Implement new loot box event
  - when new loot box gets created on turn start, camera looks at the box to show the player its position
  - yield return wait until this event is finished
- Implement Consumables system
  - Design / implement 3 different consumables
  - Add consumable slots to top panel
  - Create new consumable scripts
    - ConsumableDataSO
    - ConsumableLogic
    - ConsumableLibrary
    - Consumable / ConsumableButton
- Create consumable / Consumable button prefab
- Create logic / methods
  - GivePlayerConsumable(Consumable)
  - UseConsumable()
  - OnConsumableButtonClicked
    - figure out which consumable got clicked
    - look for targets, highlight tiles, awaitn order, etc
    - perform consumable effect
    - OnConsumableUsed(remove consumable from slot)
Different map presets
- Implement and design 3 different maps
- balance, test and modify maps
- implement level manager method for randomly choosing a map
Set up Core game loop
- Enemies target spaceship correctly
- no erorrs occur when spaceship is destroyed
- if spaceship is destroyed, game over event starts
- Game over event
  - space ship plays a explosion animation
  - black screen half fades in
  - game over panel window appears centre screen over everything
  - game over screen elements
    - Game over text
    - new game button
    - main menu button
    - Player Score
      - different elements that contribute to score e.g.
        - Basic enemies killed
        - waves survived
        - elites killed
        - items collected
Game Start Event Clean up + Details
Scene loading / generation
- Fix scene load visual order / timing
- Implement load scene async system
- Implement loading bar / progress bar
- Implement + design details on game start properties
  - how many resources does player start with?
  - How many defenders?
  - Which defenders?
  - What positions do the defenders start in?
  - Should spaceship area have some sandbags/cover around it
Income System
- Design + implement details on income
  - Implement on turn start gain gold (or other resources)

Incoming Events system / panel wheel thing
New enemies, defenders and abilities
Abilities
Implement 'overwatch' ability
Defenders
- Design + Implement Ranger
  - Ranger abilities / passive traits designed + implemented
  - ranger Weapons designed + implemented
  - ranger properties / stats designed and tested
  - Ranger button added to panel
- Design + Implement Engineer
- Design + Implement Marksman
- Design + Implement Radioman
- Design + Implement Gatting Gunner
- Maybe can combine engineer and radioman into a single role OR
- Radio man should have good support abilities/passives (increase ally defense, mark targets, etc)
- Extra potential classes
  - Medic
  - Scout
  - Sergeant
  - Demolition Expert
  - Mortar man